###### User stories and Sprints

* 1. Basic Function

Function1: In the user registration interface, the user can choose to be an eatery or customer through the drop-down menu to register an account, and during the registration process, we provide the option to register by email or phone number.

For customers users, there are some important information need to provide by following features:

* Customers users must be able to register and maintain a profile for themselves that is visible to all system users
* On the profile page, users need provide includes the user name, birthday, email address, avatar, phone number (optional).

For eateries users, there are some important information need to provide by following features:

* Eateries users must be able to register and maintain a profile for themselves that is visible to all system users
* On the profile page, eateries users should includes the eatery name, store avatar, email, contact number, business hours, address, cuisines offered, and a menu.

Function2: A subscribed eatery must be able to offer any given number of discount vouchers for any time range of a given day. A discount voucher provides a customer with a percentage discount on their bill for a specified time range at the eatery that offered the voucher.

2.2新增功能

The eatery can provide the voucher and distribute it through a lottery-style.(待定）

|  |  |  |  |
| --- | --- | --- | --- |
| Step | User story | Function | Sprints |
| 1 | As a customer, I want to register my own account so that I can use this platform. | Function1 | Sprints1（week3-week5） |
| 2 | As a customer, I want to able to sign up for customer user >>click the sign up button and then transfer to the account creation page. So that I can edit my personal information. | Function1 | Sprints1（week3-week5） |
| 3 | As a customer, I want to be able to set my personal information >>click on the”create” and navigate to account creation page, so that I can setting my username address and birthday, etc. | Function1 | Sprints1（week3-week5）） |
| 4 | As a customer, I want to be able to set a secure password >>click on the “set password” so that the platform can protect my account. | Function1 | Sprints1（week3-week5） |
| 5 | As a customer, I want to be able to edit my personal information, including: avatar, name, address, personal description >> click on “edit my profile” so that can let people know about me. | Function1 | Sprints1（week3-week5） |
| 6 | As a customer, I hope the profile page can save my personal information so that I can see how my profile looks. | Function2 | Sprints1（week3-week5） |
| 7 | As a customer, I want to book a vouchers for a restaurant I am interested in >> click the “claim vouchers “button so that vouchers will be added to my account. | Function2 | Sprints1（week3-week5） |
| 8 | As a customer, I want to receive a notification after claiming a voucher so that I can clearly know whether the voucher is successfully booked. | Function2 | Sprints1（week3-week5） |
| 9 | As a customer, I want to be able to intuitively see the discount, time, code, and corresponding restaurant of each voucher >> Click and jump to “my vouchers” page, so that It is convenient for me to view and use it. | Function2 | Sprints1（week3-week5） |
| 10 |  |  |  |

